**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 10-06-2025 |
| Team ID | LTVIP2025TMID47617 |
| Project Name | Resolve Now |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

**Product Backlog & Sprint Schedule**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement**  **(Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Story**  **Points** | **Priority** | **Team**  **Members** |
| **Sprint1** | **User**  **Authenticatio n** | USN-1 | As a user, I can sign up and log in securely. | 3 | High | Mannaru prem kumar |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium | Mannaru prem kumar |
| **Sprint2** | **Crime**  **Posting** | USN-3 | As a client, I can post a Complaint. | 2 | High | Mannaru prem kumar |
| **Sprint3** | **Application** | USN-4 | As a Agent, I can take care of queries. | 3 | High | Mannaru prem kumar |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total**  **Story**  **Points** | **Duration** | **Sprint**  **Start**  **Date** | **Sprint End**  **Date**  **(Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release**  **Date (Actual)** |
| **Sprint-1** | 20 | 6 Days | 19 june  2025 | 2 june 2025 | 20 | 25 june 2025 |
| **Sprint-2** | 20 | 6 Days | 20 june  2025 | 4 june 2025 | 20 | 26 june 2025 |
| **Sprint-3** | 20 | 6 Days | 21 june  2025 | 6 june 2025 | 20 | 27 june 2025 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | USN-5 |  | 2 | High | Mannaru prem kumar |
|  |  | USN-6 | As a user, I can complaint. | 2 | Medium | Mannaru prem kumar |
| **Sprint4** | **Payment**  **Integration &**  **Reviews** | USN-7 |  | 3 | High | Mannaru prem kumar |
|  |  | USN-8 | As a user, I can leave a review after project completion. | 2 | Medium | Mannaru prem kumar |
|  |  | USN-9 |  | 2 | Medium | Mannaru prem kumar |

**Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint-4** | 20 | 6 Days | 22 june  2025 | 8 june 2025 | 20 | 28 june 2025 |